# 12. Risk Assessment

Ubuntu Innovations (Pty) Ltd - Risk Assessment Matrix

## 12.1 Purpose and Scope

This section identifies the main information-security and operational risks facing Ubuntu Innovations, a 25-person technology company relocating to a new office in Cape Town. Each risk is rated before mitigation (inherent risk) and after the planned controls are in place (residual risk), so management can see where the proposed infrastructure, backup plan and cybersecurity policy reduce exposure.

Risks R1-R4 follow the scenarios given in the project brief. R5-R12 are additional risks identified for this environment, including local factors such as load shedding and South Africa's Protection of Personal Information Act (POPIA).

## 12.2 Rating Method

Likelihood and Impact are each scored Low = 1, Medium = 2 or High = 3. The Risk Score is Likelihood x Impact, giving a value from 1 to 9.

| Rating | Score | Expected response |
| --- | --- | --- |
| Low | 1 - 2 | Accept and monitor |
| Medium | 3 - 4 | Mitigate within normal operations |
| High | 6 | Mitigate as a priority |
| Critical | 9 | Immediate, top-priority controls |

## 12.3 Risk Register

Residual rating shows the expected level once the listed mitigations are implemented.

| ID | Risk | Likelihood | Impact | Score | Rating | Mitigation | Residual Score | Residual Rating | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Phishing | High | High | 9 | Critical | Awareness training with simulated phishing; email filtering; MFA on all accounts; simple way to report suspicious email | 4 | Medium | IT Support / HR |
| R2 | Ransomware | Medium | High | 6 | High | Endpoint protection/EDR; daily incremental, weekly full and offsite cloud backups (incl. an offline/immutable copy); patching; least-privilege folder access | 3 | Medium | IT Support |
| R3 | Hardware failure | Medium | Medium | 4 | Medium | RAID on NAS; spare switch/power supply; warranty and support contracts; standard PC image for fast replacement | 2 | Low | IT Support |
| R4 | Power outage / load shedding | Medium | High | 6 | High | 2 x 1500VA UPS for router, switch and NAS; safe-shutdown configuration; consider inverter/generator backup | 2 | Low | IT Support / Management |
| R5 | Weak or compromised passwords | Medium | High | 6 | High | Password complexity policy; MFA; password manager; account lockout; disable accounts promptly on exit | 2 | Low | IT Support |
| R6 | Lost or stolen laptop | Medium | High | 6 | High | Full-disk encryption; screen lock; remote wipe; asset register; no local-only data storage | 2 | Low | IT Support / Management |
| R7 | Unpatched or outdated software | High | Medium | 6 | High | Scheduled patch management; automatic OS and antivirus updates; monthly patch review | 2 | Low | IT Support |
| R8 | Internet / ISP outage | Medium | Medium | 4 | Medium | Fibre SLA with the ISP; 4G/5G failover on the router; offline-capable cloud tools | 2 | Low | IT Support |
| R9 | Accidental deletion / human error | Medium | Medium | 4 | Medium | NAS snapshots; file version history; restricted write permissions; tested restore procedure | 1 | Low | IT Support |
| R10 | Unauthorised access / insider threat | Low | High | 3 | Medium | Department security groups (least privilege); audit logging on Finance and HR folders; onboarding/offboarding checklist | 2 | Low | IT Support / HR |
| R11 | Personal data breach (POPIA) | Low | High | 3 | Medium | Encryption at rest and in transit; restricted HR/Finance folders; Incident Response Plan with breach-notification steps | 2 | Low | Management / IT Support |
| R12 | Physical theft / unauthorised office access | Low | Medium | 2 | Low | Lockable comms cabinet for router, switch and NAS; entrance access control; visitor log | 1 | Low | Management |

## 12.4 Risk Heat Maps

Inherent risk (before mitigation)

| Likelihood \ Impact | Low | Medium | High |
| --- | --- | --- | --- |
| High |  | R7 | R1 |
| Medium |  | R3, R8, R9 | R2, R4, R5, R6 |
| Low |  | R12 | R10, R11 |

Residual risk (after planned mitigation)

| Likelihood \ Impact | Low | Medium | High |
| --- | --- | --- | --- |
| High |  |  |  |
| Medium | R6 | R1 |  |
| Low | R9, R12 | R3, R4, R5, R7, R8, R10, R11 | R2 |

Number of risks by rating

| Rating | Inherent | Residual |
| --- | --- | --- |
| Critical | 1 | 0 |
| High | 5 | 0 |
| Medium | 5 | 2 |
| Low | 1 | 10 |

## 12.5 Key Findings

- Phishing is the top priority. Phishing (R1) is the only Critical risk before mitigation, because staff email is the most likely entry point and a compromised account can expose Finance and HR data. Awareness training (Security Awareness Training Outline), email filtering and MFA reduce it to Medium.

- Five High risks share common controls. Ransomware, power loss, weak passwords, lost laptops and unpatched software are all rated High. They share a small set of core controls: MFA, encryption, tested offsite backups, UPS protection and scheduled patching.

- Power is a local risk. Load shedding is a realistic local threat. The two 1500VA UPS units protect the router, switch and NAS through short outages; if outages are long or frequent, an inverter or generator should be considered.

- POPIA applies. Because the company holds employee and financial records, a breach could trigger POPIA notification duties. Restricted HR and Finance folders, encryption and the Incident Response Plan support compliance.

- Residual risk. After mitigation no risk remains Critical or High. Phishing (R1) and ransomware (R2) stay at Medium because their potential impact cannot be fully removed, so they should be monitored closely.

## 12.6 Review and Ownership

The register should be reviewed at least every six months, and after any security incident, major change to the network, or change in staffing. Each risk has a named owner who confirms its mitigations are in place. The companion workbook (Risk_Assessment_Matrix.xlsx) recalculates scores and heat maps when values change.